## Slide 1: Group 7 Online Review Cliffen, Wen Rui, Yi Fan, Xian Shuang

## Slide 2: Feedback from PM review:
Each iteration = Mini waterfall
Show history of regression testing
No buffer day in critical paths
Good testcases find 1 error at a time
Bigger fonts

## Slide 3: Changes made after PM review:
Critical paths for iter3 & iter4
Bird’s eye view of the project
Bigger fonts
IP address!

## Slide 4: Functionalities
Do you plan to drop/add any functionalities?
  No plans to drop functionalities
  Additional functionalities
    Display student’s current timetable
    Search for classes via class names
Do you plan to use any PHP frameworks?
  No

## Slide 5: Functionalities completed:
Login page [iter1]
Bootstrap [iter1]
User bidding functions [iter2]
Admin start/stop round functions [iter2]
Round 1 clearing logic [iter2]

## Slide 6: AWS deployment
Ip address: 13.250.100.131
Password for admin:123

## Slide 7: Schedule
Week 5-7 [iteration 1 ] completed
Week 7-9 [iteration 2]
Week 9-11 [iteration 3]
Week 11-13 [iteration 4]
Week 14 [iteration 5]

## Slide 11: al path al path
3
Code Admin Round 2 Clearing Logic
0
4
6
6
4
1
Check requirement & delegate tasks
0
1
1
1
1
2
Testing & Integration
0
1
Deploy database to AWS
0
9
9
9
9
8
7
8
7
1
Code admin dump functions
2
4
6
6
4
2
Create JSON & Manual test cases
0
3
2
3
2
20/10
17/10
20/10
18/10
4
Regression testing & Debugging on AWS
0
13
10
13
10
23/10
26/10
25/10
2
Code admin update bid/ delete bid/ drop section functions
1
5
6
5
4
20/10
1
Create test plan
0
1
1
1
1
17/10
Design
Coding
Integration
Deployment
Regression testing
Iteration 3
Notes: Scheduling planning [1]
Preparation of slides []
Create test cases []
Create bug metrics [2]
Admin Login page [2]
Bootstrap (1. Without validation 2. With validation) [2] [3]
Code json checker [3]
Test bootstrap using json checker & bug log [4]
Manual testing []
User login page [3]
Create simple test cases [2]

## Slide 12: al path al path
2
Code additional features
0
4
6
6
4
1
Check requirement & delegate tasks
0
1
1
1
1
4
Testing & Integration
0
1
Deploy database to AWS
0
9
9
9
9
8
7
8
7
2
Code fix problems from UAT
0
4
6
6
4
1
Create JSON & Manual test cases
0
3
2
3
2
04/11
31/10
02/11
01/11
4
Regression testing & Debugging on AWS
0
13
10
13
10
08/11
13/11
12/11
2
Code CSS for UI
0
5
6
5
4
06/11
1
Create test plan
0
1
1
1
1
31/10
1
Submission of final project documents
0
4
4
4
4
17/11
Design
Coding
Integration
Deployment
Regression testing
Iteration 4
Notes: Scheduling planning [1]
Preparation of slides []
Create test cases []
Create bug metrics [2]
Admin Login page [2]
Bootstrap (1. Without validation 2. With validation) [2] [3]
Code json checker [3]
Test bootstrap using json checker & bug log [4]
Manual testing []
User login page [3]
Create simple test cases [2]

## Slide 13
2
Prepare for final presentation
0
7
5
7
5
18/11
1
final presentation
0
7
5
7
5
20/11
Iteration 5
Notes: Scheduling planning [1]
Preparation of slides []
Create test cases []
Create bug metrics [2]
Admin Login page [2]
Bootstrap (1. Without validation 2. With validation) [2] [3]
Code json checker [3]
Test bootstrap using json checker & bug log [4]
Manual testing []
User login page [3]
Create simple test cases [2]

## Slide 14: Bug log

## Slide 15: Bug log for iteration 2:

## Slide 16: Bug Metrics

## Slide 17: Bug Metrics for iteration 2:

## Slide 18: Roles & Responsibilities for iter2:
Roles | Week 8 | Week 9 Demo
PM/ Pair programmer 1A | Yi Fan | 
Pair programmer 1B/ Minutes taker | Wen Rui | 
Pair programmer 2A | Cliffen | 
Pair programmer 2B | Xian Shuang | 

## Slide 19: Roles & Responsibilities for Upcoming iter:
Roles | Week 10 | Week 11 UAT | Week 12 | Week 13 Submit report documents | Week 14 Final
PM/ Pair programmer 1A | Xian Shuang |  | Wen Rui |  | Cliffen
Pair programmer 1B/ Minutes taker | Cliffen |  | Yi Fan |  | Xian Shuang
Pair programmer 2A | Yifan |  | Xian Shuang |  | Wen Rui
Pair programmer 2B | Wen Rui |  | Cliffen |  | Yifan

## Slide 20: Thank you