|  |  |
| --- | --- |
| Date: | 9 Oct 2019 |
| Time: | 11.00 a.m. |
| Venue: | Discord |
|  |  |
| Attendees: | Cliffen Lee, Qu Wen Rui, Yang Zhou Yi Fan, Khoo Xian Shuang |
|  |  |
| Agenda: | 1. Review mistakes made for PM Review 2. Review progress on coding 3. Discuss adjustments needed for current code & test/bug logging |

|  |  |  |  |
| --- | --- | --- | --- |
| S/N | Agenda Item | Personnel | Due Date |
| 1 | Code user bidding functions | Xian Shuang & Cliffen | 9 Oct 2019 |
| 2 | Code adjustment to sessions & admin start/stop functions | Wen Rui & Yi Fan | 9 Oct 2019 |
| 3 | Create manual and Json testcases for testing | Wen Rui & Yi Fan | 9 Oct 2019 |
| 4 | Code admin round 1 clearing logic | Xian Shuang & Cliffen | 10 Oct 2019 |
| 5 | Testing & debugging | Everyone | 12 Oct 2019 |

Next Meeting and agenda:

* Prepare for Application Demo & Progress Update
* Review on one another’s progress

The meeting was adjourned at 12.00 a.m. These minutes will be circulated and adopted if there are no amendments reported in the next three days.

Prepared by,

Wen Rui

Vetted and edited by,

Yi Fan